🛠️ The Tech Stack (The Toolkit)

To achieve "Workspaces" (e.g., Marvel vs. Family) and "Experiments," we need to upgrade our architecture slightly.

1. Frontend (The Experience)

- React + Vite: (You already have this).

- Framer Motion: Essential for the "Smooth animations" and "Moments of delight" you mentioned in the PDF.

- Recharts: To build graphs for the "Similarity Score" or "Accuracy Tests."

- React-Dropzone: For dragging and dropping multiple images.

- Zustand: For managing state (like "Current Workspace").

2. Middleware (The Manager - Node.js)

- Prisma: We need a real database now to track which user owns which workspace.

- Multer/FS: To manage file uploads into specific folders (e.g., uploads/user_1/workspace_marvel/).

3. The Brain (Python FastAPI)

- DeepFace: (Existing)

- OpenCV: For drawing the "Green Boxes" in the "Find Me" experiment.

- Pandas: To manage data analysis if users want to export results.

📅 The Master Work Plan

We will break this into 4 Phases. Do not try to do everything at once.

Phase 1: The "Workspace" Architecture (Backend Upgrade)

Currently, your system has one global database (known_faces). We need to make it dynamic so users can switch between "Game of Thrones" and "Marvel."

- Step 1.1: Update Prisma Schema to support Workspace and FaceCharacter.

- Step 1.2: Update Python API to accept a workspace_id.

  - Old: verify(image) -> loads global.pkl

  - New: verify(image, workspace_id) -> loads storage/{workspace_id}/embeddings.pkl

- Step 1.3: Create APIs to Create/Delete/Switch Workspaces.

Phase 2: Experiment 1 & 2 (The Analytics)

This focuses on the "Magic Mirror" and "Twin-O-Meter."

- Step 2.1: "Magic Mirror": Create a Python endpoint that runs DeepFace.analyze() (Age, Gender, Emotion) and returns JSON.

- Step 2.2: Frontend UI: Build a nice card component that flips over to reveal the analysis.

- Step 2.3: "Twin-O-Meter": Create a Python endpoint that compares two uploaded images and returns the distance float (0.0 to 1.0).

- Step 2.4: Frontend UI: Build a "Gauge" or "Progress Bar" that visualizes that number.

Phase 3: Experiment 3 (Computer Vision)

This is the "Find Me in the Crowd" feature.

- Step 3.1: Python Logic: Write a script that detects all faces in a group photo.

- Step 3.2: The Loop: Compare the "Target Face" against every face found in the group.

- Step 3.3: Drawing: Use OpenCV to draw a Green Rectangle on the match and Red Rectangles on non-matches.

- Step 3.4: Response: Return the processed image to the frontend.

Phase 4: Polish & "Moments of Delight"

This is where we implement the UI tips from your PDF.

- Step 4.1: Add Micro-interactions (e.g., Confetti when a face is added).

- Step 4.2: Add "Loading States" (e.g., "Scanning neural pathways..." instead of just "Loading").

- Step 4.3: Build the "History" tab (Prisma logs) so users can see past experiments.

🧠 Conceptual Change: How "Workspaces" will work

This is the hardest part to visualize, so here is the logic for your backend.

File Structure on your Server:
Instead of one folder, you will have this:

The Python Logic:
When the React App sends a request, it must send the workspace_id.

🚀 Immediate Next Step

We cannot build the UI until the Backend supports multiple workspaces.

Do you want to start with Phase 1 (Building the Multi-Workspace Backend System) today?
I can help you design the Prisma Schema and the Folder Logic first.